Project Planning Phase

Project Planning Template (Complaint Backlog, Sprint Planning, Stories, Story Points)

| Date | 19 June 2026 |
| --- | --- |
| Team ID | - |
| Project Name | Online Complaint Registration and Management System |
| Maximum Marks | 5 Marks |

Complaint Backlog, Sprint Schedule, and Estimation (4 Marks)

Sprint-1: User Management & Registration (Total: 11 SP)

| Sprint | Epic | USN | User Story / Task Description | SP | Priority | Developer |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | As a user, I can register by providing name, email, phone, and password. | 3 | High | Kavya |
| Sprint-1 | Authentication | USN-2 | As an agent, I can log in securely and access only assigned complaints. | 2 | High |  |
| Sprint-1 | Authentication | USN-3 | As an admin, I can register or log in using secure admin credentials. | 2 | High |  |
| Sprint-1 | Login | USN-4 | As a user, I can log into the application using email and password. | 1 | High |  |
| Sprint-1 | Security | USN-5 | As a system engineer, I can protect APIs using JWT, role checks, Helmet, and rate limiting. | 3 | High |  |

Sprint-2: Discovery, Filters & Admin Ops (Total: 16 SP)

| Sprint | Epic | USN | User Story / Task Description | SP | Priority | Developer |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | Complaint Module | USN-6 | As a user, I can submit a complaint with title, category, priority, and description. | 4 | High | Kavya |
| Sprint-2 | Complaint Module | USN-7 | As a user, I can upload supporting evidence or attachment while raising a complaint. | 2 | Medium |  |
| Sprint-2 | Tracking | USN-8 | As a user, I can view complaint history and track current status. | 3 | High |  |
| Sprint-2 | Notifications | USN-9 | As a user, I can receive email or dashboard notifications for status changes. | 2 | Medium |  |
| Sprint-2 | Admin Ops | USN-10 | As an admin, I can view all complaints and assign them to responsible agents. | 3 | High |  |

Sprint-3: Complaint, Resolution & Notifications (Total: 12 SP)

| Sprint | Epic | USN | User Story / Task Description | SP | Priority | Developer |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Agent Workflow | USN-11 | As an agent, I can view assigned complaints and update status with remarks. | 4 | High | Kavya |
| Sprint-3 | Resolution | USN-12 | As an agent, I can mark complaints as In Progress, Resolved, or Reopened. | 3 | High |  |
| Sprint-3 | Dashboard | USN-13 | As an admin, I can monitor pending, in-progress, and resolved complaint counts. | 3 | High |  |

Sprint-4: Profile, Complaint History & Admin User Management (Total: 10 SP)

| Sprint | Epic | USN | User Story / Task Description | SP | Priority | Developer |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Feedback | USN-14 | As a user, I can submit rating and feedback after complaint resolution. | 3 | Medium | Kavya |
| Sprint-4 | Reports | USN-15 | As an admin, I can generate basic reports for complaints by status and category. | 3 | Medium |  |
| Sprint-4 | User Management | USN-16 | As an admin, I can manage users, agents, and account status. | 4 | High |  |

Project Tracker, Velocity & Burndown Chart (4 Marks)

| Sprint | Total SP | Duration | Start Date | End Date (Planned) | SP Completed (Actual) | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 2 Days | 8 June 2026 | 9 June 2026 | 11 | 9 June 2026 |
| Sprint-2 | 14 | 2 Days | 10 June 2026 | 11 June 2026 | 14 | 11 June 2026 |
| Sprint-3 | 13 | 2 Days | 12 June 2026 | 14 June 2026 | 13 | 14 June 2026 |
| Sprint-4 | 10 | 2 Days | 15 June 2026 | 16 June 2026 | 10 | 17 June 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 12 (points per sprint, based on revised scope). Let's calculate the team's average velocity (AV) per iteration unit (story points per day):

Average Velocity (AV) = Total Story Points / Sprint Duration = 48 SP (total) / 4 sprints = 12 SP per sprint

With 4 sprints completed, the team delivered a total of 48 story points across 8 working days, maintaining consistent delivery throughout.

Burndown Chart:

A burndown chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. Burndown charts can be applied to any project containing measurable progress over time.

| Sprint Day | Ideal Rem. Effort (Planned) | Actual Rem. Effort (Actual) | Completed Tasks / Notes |
| --- | --- | --- | --- |
| Day 0 | 11.0 SP | 11 SP | Sprint Planning; Backlog committed. |
| Day 1 | 8.8 SP | 10 SP | Core user registration API and database models created (USN-1: 3 SP). |
| Day 2 | 6.6 SP | 8 SP | Agent login and admin secure access completed (USN-2: 2 SP, USN-3: 2 SP). |
| Day 3 | 4.4 SP | 5 SP | Authentication flow, JWT token generation, and secure role-based login finalized (USN-4: 1 SP). |
| Day 4 | 2.2 SP | 4 SP | Security hardening with JWT role checks, rate limiting, and Helmet in progress (USN-5 partial). |
| Day 5 | 0.0 SP | 0 SP | Security checks fully integrated. Sprint released (USN-5: 3 SP). |

Graphical Representation

Story Points Remaining

11 |*

10 |  *

8 |    *

6 |

5 |          *

4 |            *

2 |

0 +-------------------*

Day 0  1  2  3  4  5